ETAFlow

Intelligent Delivery ETA & Delay Prediction Platform

Master Implementation Plan & Living Progress Log

| Component | Value |
| --- | --- |
| Project Type | End-to-end Machine Learning + MLOps + Cloud Deployment |
| Domain | Supply Chain / Logistics / Delivery Intelligence |
| Frontend | Next.js + TypeScript + Tailwind CSS |
| Backend | FastAPI |
| Primary CI/CD | Jenkins |
| Cloud | AWS S3 + ECR + EC2 + IAM + CloudWatch |
| Python | 3.12 |

Purpose: This is the living technical implementation plan. The complete ML/MLOps plan is defined here before execution and is updated after every meaningful Git commit.

# 1. Relationship to the Master Project Draft

The existing ETAFlow Complete Project Draft remains the master project blueprint. It defines what ETAFlow is, its scope, architecture, technology stack, deliverables, and final demo. This document defines how ETAFlow will actually be implemented and tracked.

Master Project Draft = what ETAFlow should contain.

Implementation Plan = how ETAFlow will be built, validated, committed, and documented.

This document must be updated after every meaningful Git commit.

No team-member work distribution is included here.

Every major task has a status, validation criterion, evidence requirement, and commit checkpoint.

# 2. Project Definition

ETAFlow is an end-to-end MLOps platform for intelligent delivery ETA and delay prediction. It predicts expected delivery time and delay risk using shipment, route, transportation, environmental, and operational information.

ETA Regression: predict expected delivery time.

Delay Classification: predict delay probability and risk level.

Real-time inference for individual shipments.

Batch inference for multiple shipments.

Complete lifecycle: data → versioning → validation → preprocessing → feature engineering → training → experiment tracking → evaluation → quality gate → model registry → API → Docker → CI/CD → AWS → monitoring → drift → retraining → champion/challenger.

# 3. Target Technology Stack

| Area | Technology |
| --- | --- |
| Language | Python 3.12 |
| Data | Pandas, NumPy |
| ML | Scikit-learn, XGBoost, LightGBM |
| Data Versioning | DVC |
| Experiment Tracking / Registry | MLflow |
| Orchestration | Apache Airflow |
| API | FastAPI, Uvicorn, Pydantic |
| Database | PostgreSQL, SQLAlchemy, Alembic |
| Explainability | SHAP |
| ML Monitoring | Evidently |
| System Monitoring | Prometheus + Grafana |
| Frontend | Next.js + TypeScript + Tailwind CSS |
| Testing | Pytest |
| Code Quality | Ruff |
| Version Control | Git + GitHub |
| Containerization | Docker + Docker Compose |
| CI/CD | Jenkins |
| AWS | S3, ECR, EC2, IAM, CloudWatch |

# 4. Target End-to-End Architecture

DATA
  ↓
Local / Amazon S3
  ↓
DVC
  ↓
Data Validation
  ↓
Preprocessing
  ↓
Feature Engineering
  ↓
Airflow
  ↓
ETA Regression + Delay Classification
  ↓
MLflow Experiment Tracking
  ↓
Evaluation + Quality Gate
  ↓
Champion / Challenger
  ├── Reject
  └── Promote
  ↓
MLflow Model Registry
  ↓
FastAPI
  ↓
Docker
  ↓
Jenkins CI/CD
  ↓
Amazon ECR
  ↓
Amazon EC2
  ↓
Next.js + Batch Inference
  ↓
Prediction Logs
  ├── Prometheus → Grafana
  └── Evidently → Drift / Data Quality
                    ↓
              Retraining Trigger
                    ↓
                  Airflow
                    ↓
              New Challenger
                    ↺

# 5. Repository Structure

ETAFlow/
├── frontend/nextjs-app/
├── backend/
│   ├── app/
│   ├── api/
│   ├── services/
│   ├── models/
│   └── schemas/
├── ml/
│   ├── data/
│   ├── preprocessing/
│   ├── features/
│   ├── training/
│   ├── evaluation/
│   └── explainability/
├── pipelines/airflow/
│   ├── data_pipeline.py
│   ├── training_pipeline.py
│   └── monitoring_pipeline.py
├── monitoring/
│   ├── evidently/
│   ├── prometheus/
│   └── grafana/
├── tests/unit/
├── tests/integration/
├── tests/api/
├── configs/
├── scripts/
├── docker/
├── docs/architecture/
├── docs/model_card/
├── docs/data_card/
├── notebooks/
├── data/
├── models/
├── docker-compose.yml
├── Dockerfile
├── dvc.yaml
├── params.yaml
├── requirements.txt
├── README.md
└── .gitignore

# 6. Complete Implementation Roadmap

| Phase | Name | Outcome |
| --- | --- | --- |
| 0 | Foundation | Git, Conda, Python, dependencies, structure, DVC |
| 1 | Dataset & Data Understanding | Dataset, schema, EDA, quality rules, split strategy |
| 2 | Core ML | Preprocessing, features, ETA regression, delay classification, evaluation |
| 3 | DVC | Dataset/versioned data workflow |
| 4 | MLflow | Experiments, artifacts, model versions, registry |
| 5 | Airflow | Automated data, training, monitoring pipelines |
| 6 | Quality & Promotion | Quality gates and champion/challenger |
| 7 | FastAPI | Real-time, batch, model info, logging, explanation |
| 8 | Next.js | Dashboard, prediction, analytics, explainability, MLOps status |
| 9 | Docker | Reproducible local production stack |
| 10 | Testing | Unit, API, integration, Ruff |
| 11 | Jenkins | CI/CD, image build, ECR publish, deployment |
| 12 | Monitoring | Prometheus, Grafana, Evidently |
| 13 | Automated Retraining | Trigger → challenger → evaluation → promotion/rejection |
| 14 | AWS | S3, ECR, EC2, IAM, CloudWatch |
| 15 | Final Validation | End-to-end testing, evidence, documentation, presentation |

# 7. Detailed Implementation Plan

| ID | Task | Expected Outcome | Validation | Evidence |
| --- | --- | --- | --- | --- |
| 0.1 | Verify project root and Git | ETAFlow is the single repository root. | git status | Screenshot |
| 0.2 | Create/verify Conda environment | Environment `etaflow`, Python 3.12.x. | python --version | Screenshot |
| 0.3 | Install dependencies | All required ML/MLOps/API tools installed. | python -m pip check | Screenshot |
| 0.4 | Run import smoke test | Core dependencies import successfully. | Core ETAFlow dependencies OK | Screenshot |
| 0.5 | Initialize DVC | `.dvc/` and `.dvcignore` exist. | dvc --version; dvc init | Screenshot |
| 0.6 | Initial foundation commit | Git records the foundation state. | git status clean | Commit hash |
| 1.1 | Finalize dataset | Dataset source, license assumptions, columns and targets documented. | Dataset loads | Dataset/EDA evidence |
| 1.2 | Create data layout | Raw/interim/processed/reference separation. | Folders exist | Repository tree |
| 1.3 | EDA | Types, missingness, distributions, duplicates, outliers, target behavior. | EDA notebook/report | Notebook screenshot |
| 1.4 | Data-quality rules | Required fields, ranges, null/duplicate/category rules. | Validation pass/fail | Validation output |
| 1.5 | Split strategy | Reproducible train/validation/test strategy; time-aware if justified. | Repeatable split | Code evidence |
| 2.1 | Preprocessing pipeline | Numeric/categorical transformations are reproducible. | Pipeline test passes | Test evidence |
| 2.2 | Feature engineering | Route, transport, operational, environmental and shipment features supported by data. | Feature list | Notebook/code |
| 2.3 | ETA baseline | Simple regression baseline established. | MAE/RMSE/R² | Metrics |
| 2.4 | ETA candidates | XGBoost/LightGBM and other justified candidates compared. | Candidate table | Metrics |
| 2.5 | Delay baseline | Delay target and baseline classifier established. | Classification metrics | Metrics |
| 2.6 | Delay candidates | Stronger candidate classifiers compared. | Candidate table | Metrics |
| 2.7 | Acceptance criteria | Business/model thresholds defined before promotion. | Config/params | Commit |
| 2.8 | SHAP prototype | Global and local explanations generated. | SHAP output | Screenshot |
| 3.1 | DVC-track dataset | Large dataset tracked outside Git. | DVC pointer created | DVC status |
| 3.2 | DVC pipeline | Data preparation stages defined in dvc.yaml. | dvc repro | Terminal evidence |
| 3.3 | DVC remote | Later configure S3 as DVC remote after local workflow is stable. | dvc push/pull | AWS evidence |
| 4.1 | MLflow experiments | Separate ETA and delay experiments. | Runs visible | MLflow screenshot |
| 4.2 | Log parameters | Dataset/code/config/model parameters recorded. | Run metadata | MLflow |
| 4.3 | Log metrics | All required metrics recorded. | Metrics visible | MLflow |
| 4.4 | Log artifacts | Reports, plots, models and feature metadata stored. | Artifacts visible | MLflow |
| 4.5 | Register models | Candidate/production versions available in registry. | Model versions visible | MLflow |
| 5.1 | Airflow setup | Airflow runs separately as orchestration service. | UI/API accessible | Airflow screenshot |
| 5.2 | Data DAG | Ingest → validate → clean → feature engineer → store. | DAG success | Airflow |
| 5.3 | Training DAG | Train → MLflow → evaluate → quality gate → registry. | DAG success | Airflow |
| 5.4 | Monitoring DAG | Quality/drift/performance → retraining decision. | DAG success | Airflow |
| 6.1 | Model quality gate | Explicit acceptance criteria enforced automatically. | Pass/fail test | Test output |
| 6.2 | Champion/challenger | Production model is champion; candidate is challenger. | Promotion test | MLflow evidence |
| 6.3 | Lineage | Dataset, code, pipeline run, MLflow run and model version traceable. | Lineage example | Documentation |
| 7.1 | FastAPI app | Health, predict, batch, model info, metrics/status, drift, explain endpoints. | API starts | Swagger |
| 7.2 | Real-time prediction | Single shipment returns ETA, risk, model version and latency. | Valid response | API screenshot |
| 7.3 | Batch prediction | Multiple shipments return structured predictions. | Batch response | API screenshot |
| 7.4 | Prediction logging | Timestamp, shipment ID, model version, prediction and latency recorded safely. | Log record | DB/log evidence |
| 8.1 | Next.js setup | Next.js + TypeScript + Tailwind app runs locally. | Frontend starts | Browser |
| 8.2 | Dashboard | Shipment KPIs, delays, high-risk shipments, average ETA, model version. | Dashboard works | Screenshot |
| 8.3 | Prediction UI | Form calls FastAPI and displays prediction. | Live prediction | Screenshot |
| 8.4 | Analytics | ETA/delay trends and operational breakdowns. | Charts work | Screenshot |
| 8.5 | Explainability UI | SHAP contribution display. | Explanation visible | Screenshot |
| 8.6 | MLOps status UI | API, pipeline, model and drift status. | Status visible | Screenshot |
| 9.1 | Docker backend | FastAPI runs from image. | Container healthy | Docker logs |
| 9.2 | Docker Compose | Repeatable local stack. | Services healthy | Screenshot |
| 9.3 | Configuration/security | Environment variables; no secrets in Git. | Secret scan/manual review | Evidence |
| 10.1 | Unit tests | Preprocessing, features, validation and utilities tested. | pytest passes | Test output |
| 10.2 | API tests | Health, valid/invalid, batch, model-info tested. | pytest passes | Test output |
| 10.3 | Integration tests | Model → API → prediction logging tested. | Integration passes | Test output |
| 10.4 | Ruff | Code quality check enforced. | ruff passes | CI evidence |
| 11.1 | Jenkins local | Jenkins installed/running locally first. | Jenkins dashboard | Screenshot |
| 11.2 | Jenkins CI | Checkout → install → Ruff → pytest → quality/security checks → Docker build. | Pipeline passes | Jenkins console |
| 11.3 | ECR publishing | Approved image pushed to Amazon ECR. | Image/tag visible | AWS screenshot |
| 11.4 | EC2 deployment | Approved image deployed and health checked. | /health succeeds | AWS/Jenkins |
| 12.1 | Prometheus | API/infrastructure metrics exposed. | Metrics scrape | Prometheus |
| 12.2 | Grafana | Operational dashboard created. | Dashboard visible | Screenshot |
| 12.3 | Evidently | Data quality/drift/performance reports generated. | Report generated | Screenshot |
| 12.4 | Monitoring thresholds | Drift/performance trigger thresholds documented. | Reproducible decision | Config |
| 13.1 | Retraining trigger | Defined drift/quality/performance conditions trigger training. | Trigger test | Airflow |
| 13.2 | Challenger training | New candidate trained on latest valid data. | New MLflow run | MLflow |
| 13.3 | Compare challenger | Challenger evaluated against champion. | Automatic decision | Quality gate |
| 13.4 | Promote/reject | Promote only if criteria pass; otherwise retain champion. | Behavior verified | Registry |
| 14.1 | S3 layout | Raw, processed, models, predictions, reports, monitoring logical prefixes. | Objects visible | AWS screenshot |
| 14.2 | IAM | Least-privilege access configured. | Policy reviewed | AWS screenshot |
| 14.3 | ECR | ETAFlow image repository configured. | Image available | AWS |
| 14.4 | EC2 | Dockerized services deployed. | Application healthy | AWS |
| 14.5 | CloudWatch | Relevant application/EC2 logs visible. | Logs visible | AWS |
| 15.1 | End-to-end validation | Data → DVC → Airflow → MLflow → API → frontend → monitoring → retraining. | Full loop passes | Evidence set |
| 15.2 | Documentation | README, architecture, API docs, Model Card, Data Card, testing and MLOps docs complete. | Docs complete | Repository |
| 15.3 | Final evidence | Meaningful screenshots indexed. | Evidence checklist complete | Screenshot index |
| 15.4 | Final demo | Problem → architecture → prediction → SHAP → MLflow → Airflow → DVC → monitoring → retraining → AWS → deployed app. | Rehearsed demo | Final record |

# 8. ML Quality & Acceptance Gates

Data Gate: schema, required fields, missingness, ranges, duplicates, categories and targets pass.

Reproducibility Gate: dataset version, code commit, configuration and random seed are traceable.

Regression Gate: ETA model meets predefined MAE/RMSE/R² criteria.

Classification Gate: delay model meets predefined precision/recall/F1 and other justified criteria.

No-Regression Gate: challenger cannot replace champion when it fails required criteria.

API Gate: health, valid prediction, invalid input, batch and model-info tests pass.

CI Gate: Jenkins checks pass before image publishing/deployment.

Deployment Gate: container starts and health check succeeds.

Monitoring Gate: Prometheus/Grafana and Evidently outputs are available.

Retraining Gate: drift/performance triggers evaluation of a challenger, not automatic promotion.

# 9. API Contract

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /health | Service health |
| POST | /predict | Single shipment real-time prediction |
| POST | /predict/batch | Batch prediction |
| GET | /model-info | Current model/version metadata |
| GET | /metrics | Application/system metrics |
| GET | /drift-status | Current drift/monitoring status |
| GET | /pipeline-status | Pipeline status |
| GET | /explain/{shipment_id} | SHAP explanation |

Example /predict input:
{
  "shipment_id": "SHP-1001",
  "distance_km": 850,
  "weight_kg": 12.5,
  "transport_mode": "road",
  "carrier": "Carrier_A",
  "weather_risk": 0.3,
  "traffic_level": 0.7
}

Example output:
{
  "shipment_id": "SHP-1001",
  "predicted_eta_days": 3.7,
  "delay_probability": 0.78,
  "risk_level": "HIGH",
  "model_version": "v1.2",
  "latency_ms": 42
}

# 10. Data, Model and Artifact Storage

Local development is the first stable environment.

DVC tracks datasets and reproducible data states.

Amazon S3 is introduced after the local DVC workflow is stable and becomes the remote for versioned data.

S3 logical areas: raw-data, processed-data, models, predictions, reports, monitoring.

Git stores code/configuration and lightweight metadata, not large datasets.

MLflow stores experiment metadata, metrics, artifacts and registered model versions.

# 11. Jenkins CI/CD Architecture

Developer
   ↓
GitHub
   ↓
Jenkins
   ├── Checkout
   ├── Install dependencies
   ├── Ruff
   ├── Pytest
   ├── Quality / security checks
   ├── Docker build
   ├── Push image → Amazon ECR
   └── Deploy approved image → Amazon EC2

Jenkins is the primary CI/CD system.

Do not maintain a second CI/CD system unless a specific requirement appears.

Jenkins is developed/tested locally first and connected to AWS later.

Every build should record Git commit, build number, test result, image tag and deployment result.

# 12. Monitoring, Drift and Retraining

Prometheus: request count, errors, latency, throughput and available infrastructure metrics.

Grafana: evaluator-friendly operational dashboards.

Evidently: data quality, feature drift, prediction drift and model performance where ground truth is available.

Prediction logs: shipment ID, timestamp, model version, prediction, latency and relevant input summary.

Retraining is quality-driven/data-driven, not blind scheduled replacement.

Loop: trigger → Airflow → challenger training → MLflow → evaluation → quality gate → promote/reject.

# 13. Explainable & Responsible AI

SHAP for local prediction explanations and global feature importance.

Model Card covering intended use, model type, metrics, limitations and risks.

Data Card covering source, schema, preprocessing, assumptions, limitations and known data-quality issues.

No secrets or sensitive credentials in logs, screenshots, code or API responses.

Where appropriate and supported by the dataset, evaluate meaningful performance differences across operational groups.

# 14. Screenshot & Evidence Plan

| ID | Evidence | What should be visible |
| --- | --- | --- |
| E01 | Python environment | Active etaflow environment and Python 3.12 |
| E02 | Dependencies | pip check + import smoke test |
| E03 | DVC initialization | dvc init + git status |
| E04 | Git foundation | Commit hash + clean working tree |
| E05 | Dataset/EDA | Schema, quality findings, key EDA |
| E06 | DVC dataset | DVC tracking/version state |
| E07 | MLflow | Experiments, metrics, artifacts, model versions |
| E08 | Airflow | Successful DAG runs |
| E09 | FastAPI | Swagger + successful prediction |
| E10 | Next.js | Dashboard + prediction + explanation |
| E11 | Docker | Running container/services |
| E12 | Jenkins | Successful CI/CD pipeline |
| E13 | Monitoring | Prometheus/Grafana |
| E14 | Evidently | Drift/data-quality report |
| E15 | Retraining | Trigger → challenger → decision |
| E16 | AWS | S3/ECR/EC2/IAM/CloudWatch |
| E17 | Final deployment | ETAFlow deployed application |

# 15. Mandatory Git Commit + Plan Update Protocol

Complete one coherent implementation unit.

Run all relevant validation commands/tests.

Capture the required screenshot/evidence.

Create a descriptive Git commit.

Record date, commit hash and commit message in the Progress Log.

Change the corresponding task status to Completed only after validation.

Record files/modules changed and important decisions.

Record any issue and its resolution.

Record the next immediate implementation step.

Save the updated Implementation Plan before proceeding to the next major unit.

# 16. Current Status

| Task | Status | Evidence / Result | Next Action |
| --- | --- | --- | --- |
| Conda environment `etaflow` | COMPLETED | Python 3.12.x active | Continue project setup |
| Core dependencies | COMPLETED | pip check passed; import smoke test passed | No reinstall required |
| DVC installed | COMPLETED | DVC 3.67.1 | Use DVC |
| DVC initialized | COMPLETED | dvc init succeeded; .dvc and .dvcignore created | Commit foundation |
| Initial Git commit | PENDING / VERIFY | Run commit and confirm clean tree | git add + commit + git status |
| Dataset finalization | PLANNED | Not started | Select/finalize dataset |

# 17. Immediate Next Commands

git add .
git commit -m "Initialize ETAFlow project with DVC"
git status

After this commit, record the actual commit hash in the Progress Log and move to dataset finalization and DVC dataset tracking.

# 18. Living Progress Log — Update After Every Commit

Add a new row after every meaningful Git commit. Do not delete old rows.

| # | Date | Commit Hash | Commit Message | Completed Work | Validation / Screenshot | Next Step |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |

# 19. Issue & Decision Log

Use this for dependency issues, architecture changes, AWS decisions, tool replacements, or important implementation deviations.

| ID | Date | Issue / Decision | Impact | Resolution / Decision | Commit / Evidence |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |

# 20. Professor Requirement Coverage

| Requirement | ETAFlow Implementation |
| --- | --- |
| Data versioning | DVC + S3 remote |
| Model versioning | MLflow Model Registry |
| Experiment tracking | MLflow |
| Pipeline automation | Apache Airflow |
| API deployment | FastAPI |
| Docker | Docker + Compose |
| CI/CD | Jenkins |
| Monitoring | Prometheus + Grafana |
| Drift detection | Evidently |
| Explainable AI | SHAP |
| AWS | S3 + ECR + EC2 + IAM + CloudWatch |
| Automated retraining | Airflow + drift/performance trigger |
| Quality gates | Custom evaluation gates |
| Model promotion | Champion–Challenger |
| Batch inference | FastAPI batch endpoint/pipeline |
| Real-time inference | FastAPI /predict |
| Frontend | Next.js |
| Lineage | Git + DVC + MLflow + Airflow metadata |
| Responsible AI | Model Card + Data Card + SHAP + limitations |

# 21. Final Demonstration Sequence

Introduce the logistics ETA/delay prediction problem.

Show the architecture: Data → ML → MLOps → API → Docker → Jenkins → AWS → Monitoring.

Open the Next.js dashboard.

Show shipment statistics.

Perform a live prediction.

Show ETA, delay probability, risk, model version and latency.

Show SHAP explanation.

Open MLflow and show experiments, metrics, artifacts and model versions.

Open Airflow and show data/training/monitoring DAGs.

Show DVC dataset versioning.

Show Prometheus/Grafana.

Show Evidently drift/data-quality monitoring.

Explain drift → retraining → challenger → evaluation → promotion/rejection.

Open AWS Console and show S3, ECR, EC2, IAM and CloudWatch.

Open the deployed ETAFlow application.

# 22. Final Deliverables Checklist

ETA regression model

Delay classification model

DVC-versioned dataset

MLflow experiments, artifacts and registered models

Airflow data, training and monitoring/retraining pipelines

FastAPI real-time and batch APIs

Next.js dashboard, prediction, analytics, explainability and MLOps status

Dockerized application

Jenkins CI/CD pipeline

Prometheus + Grafana monitoring

Evidently drift/data-quality monitoring

Champion–Challenger model management

Automated retraining

Prediction logging and lineage

AWS S3 + ECR + EC2 + IAM + CloudWatch integration

README, architecture and API documentation

Model Card and Data Card

Testing report

MLOps documentation

Screenshot/evidence set

Final end-to-end demonstration

# 23. Rules for Maintaining This Document

Do not mark a task Completed without validation evidence.

Do not silently change architecture; record changes in the Issue & Decision Log.

Record meaningful Git commit hashes in the Progress Log.

Keep screenshot IDs aligned with the Evidence Plan.

Core functionality should work locally before AWS complexity is introduced.

Advanced MLOps features should be added progressively after the core ML/application workflow is stable.

Avoid adding technologies without a clear project role.

This document is a living implementation record, not a one-time report.